# MSc Interim Report

Project Title: Explainable Dynamic Graph Neural Network SIEM for Software-Defined IoT using Edge AI and Federated Learning

Student: Arka Talukder
Programme: MSc Cyber Security (Full-time)
Supervisor: Dr. Raja Ujjan
University of the West of Scotland

Word count: approximately 4,000 words

## Purpose of This Report

This interim report describes the progress of my MSc dissertation project at roughly the halfway stage. It is not a first draft of the final report. Instead, it gives my supervisor and moderator a clear view of the whole project: the academic background, how the research is being carried out, and how I plan to finish the work. The report has three main parts: a summary of the literature, the research methodology, and a plan for completion.

## 1. Summary Literature Review

### 1.1 IoT Security and the Need for Detection

The Internet of Things has grown quickly in recent years. Devices such as smart sensors, cameras, and industrial controllers are now common in homes, offices, and critical infrastructure. Many of these devices, however, were not built with strong security in mind. Researchers have pointed out that they often use default passwords, have outdated software, and lack strong encryption (Kolias et al., 2017). When IoT devices are compromised, they can be used in botnets, for data theft, or as a stepping stone into the rest of the network. Detecting malicious behaviour in IoT traffic has therefore become an important task for security teams.

Intrusion detection for IoT can be done in different ways. Signature-based methods look for known attack patterns, while anomaly-based methods learn what is normal and flag the rest. Machine learning has been used widely for both. The CICIoT2023 dataset, which I am using in this project, was designed to support such research. It includes a range of attacks such as DDoS, reconnaissance, and brute force from real IoT devices in a controlled environment (Pinto et al., 2023). Using a public dataset like this allows results to be compared with other work, although the setting is still lab-based rather than a live production network.

A limitation of many studies is that they treat each flow or packet in isolation. In reality, attacks often show up as patterns of communication between devices over time. A recent scoping review by Wang et al. (2025) found that graph-based approaches to network traffic analysis are increasingly used, and that dynamic graph models in particular show promise for capturing evolving attack patterns. Zhong et al. (2024) surveyed graph neural networks for intrusion detection and noted a clear trend towards combining GNNs with temporal models. They also pointed out that explainability and federated deployment remain under-explored. These observations support the graph-based and dynamic approach taken in this project.

### 1.2 SIEM, SOC Workflows, and Alert Quality

Security Operations Centres (SOCs) depend on SIEM systems to collect logs and flow data and to generate alerts. A well-known problem is alert fatigue: too many alerts, and too many false positives, make it hard for analysts to focus on real threats (Cuppens and Miege, 2002). If an alert does not explain why it was raised, triage becomes slower and more dependent on guesswork.

There is growing interest in making security tools more explainable. Some work has focused on explaining which features or events led to a detection (e.g. Lundberg and Lee, 2017). In a SOC context, explanations that point to specific flows, devices, or time windows can help analysts decide quickly whether to escalate. This project aligns with that by producing SIEM-style alerts with top features and flows attached, so that the output is not only a label but something an analyst can act on.

### 1.3 Graph Neural Networks and Dynamic Graphs

Graph neural networks operate on data that has a graph structure: nodes and edges. In a network security setting, nodes can be hosts or devices and edges can be flows or connections. GNNs aggregate information from neighbours and can learn patterns that depend on the structure of the graph. Graph Attention Networks (GATs) extend this by letting each node assign different importance to its neighbours using attention (Velickovic et al., 2018). This can help the model focus on the most relevant connections.

Networks change over time. New connections appear, traffic volumes shift, and attacks develop in stages. Dynamic or temporal graph models try to capture this. One common approach is to combine a GNN with a recurrent module such as GRU or LSTM so that the model sees a sequence of graph snapshots and learns from how the graph evolves. Several papers have used this idea for fraud detection or anomaly detection in graphs (e.g. Liu et al., 2019).

The CICIoT2023 dataset does not include device identifiers such as IP addresses in its publicly released version. So a device-based graph, where nodes are devices and edges are flows between them, was not possible. Instead, I use a kNN feature-similarity approach: flows are grouped into windows, each flow becomes a node, and edges connect flows that are similar in feature space. Recent work by Ngo et al. (2025) and Basak et al. (2025) has shown that attribute-based or similarity-based graph construction can be effective for intrusion detection when topology information is absent. This supports the design choice.

### 1.4 Federated Learning and Privacy

Federated learning trains a model across multiple clients without centralising raw data. Each client trains on local data and sends only model updates to a server, which aggregates them and sends back an updated model. FedAvg (McMahan et al., 2017) is a standard algorithm: the server averages the client model parameters, often weighted by the amount of local data. This reduces privacy risk compared to sending raw IoT traffic to a central site.

Federated learning has been applied in IoT and edge settings (e.g. Qu et al., 2019). Lazzarini et al. (2023) evaluated federated learning for IoT intrusion detection and found that FedAvg can achieve performance comparable to centralised training while preserving data locality. Albanbay et al. (2025) showed that non-IID data distribution across clients is a key factor affecting convergence and accuracy. In this project, I use the Flower framework to implement FedAvg with three clients and a Dirichlet-based non-IID data split. The goal is to show that federated training can achieve performance close to centralised training, not to solve all federated learning problems.

### 1.5 Explainability in ML-Based Security

Explainability can be built into a system in different ways. Post-hoc methods explain a trained model by showing which inputs or features mattered most for a prediction. Integrated Gradients is a gradient-based method that attributes the prediction to input features relative to a baseline (Sundararajan et al., 2017). It is implemented in Captum (Kokhlikyan et al., 2020), which works with PyTorch models. For GNNs, attention weights from GAT layers can also be used to see which edges or neighbours the model focused on. I use both in this project: Integrated Gradients for feature-level explanation and attention for flow-level importance.

Alabbadi and Bajaber (2025) demonstrated the use of explainable AI for intrusion detection over IoT data streams, confirming that post-hoc explanation methods can make real-time security decisions more transparent for analysts. A practical point is that full explainability for every prediction can be slow. So the design allows applying explainability only to selected alerts if needed.

### 1.6 Gap and Contribution

Existing work covers IoT intrusion detection, GNNs for graphs, federated learning, and explainability separately. There is less work that combines an explainable dynamic GNN, federated learning, and SIEM-style alerting in one prototype aimed at SOC use on CPU-based edge devices. This project tries to fill that gap with a small but complete system. The evaluation is designed to answer whether the graph model beats simple baselines, whether federated learning keeps performance, and whether the explanations are useful for triage.

## 2. Research Methodology

### 2.1 Research Approach and Basis

The project is practical and design-oriented. The aim is to build a working prototype and evaluate it with clear metrics, rather than to prove a theoretical result. The main research question is: how can an explainable dynamic graph neural network, trained using federated learning, detect attacks in Software-Defined IoT flow data and generate SIEM alerts that support SOC operations on CPU-based edge devices?

The basis of the research method is a development project with an experimental evaluation. I am not conducting a survey or a pure technology review. Instead, I am designing and implementing a system, then gathering quantitative and qualitative evidence to answer the research questions. The evidence comes from: (1) performance metrics on a fixed test set, (2) comparison between models and between federated and centralised training, and (3) example alerts with explanations that can be judged for SOC usefulness.

### 2.2 Dataset and Data Handling

The CICIoT2023 dataset (Pinto et al., 2023) is used. It contains network flow data from IoT devices under various attacks. The full dataset is large, so a manageable subset is selected to fit the 45-day timeline. The subset includes both benign and attack traffic and a spread of attack types where possible. The same subset is used for all experiments so that results are comparable.

Data is split into fixed train, validation, and test sets (e.g. 70% train, 15% validation, 15% test) with no overlap. This avoids data leakage and allows fair comparison between centralised and federated training. For federated learning, the training set is partitioned across clients using a Dirichlet distribution (alpha = 0.5) to create non-IID, label-skewed splits. This mimics the realistic case where different sites or organisations see different mixes of attack types.

Preprocessing includes handling missing values, normalising numeric features with StandardScaler, and encoding labels (benign = 0, attack = 1). The dataset has severe class imbalance at the flow level (about 97.8% attack, 2.2% benign). To address this for graph-based training, I use a stratified windowing strategy: benign and attack flows are separated into distinct pools, windows are built from each pool independently, and the resulting graphs are balanced and shuffled before training.

### 2.3 Graph Design and Construction

The graph is built from flow data to capture structural relationships between network flows within each observation window.

- Nodes: Each node represents one flow record. The node feature vector consists of the 46 pre-computed flow-level features from CICIoT2023 (e.g. packet rate, byte count, flag counts, protocol indicators).

- Edges: For each window, a k-nearest-neighbour (kNN) graph is constructed in feature space. Each flow is connected to its k most similar flows (by Euclidean distance on the 46 features), producing undirected edges. The value k = 5 is used. This creates a graph structure where flows with similar characteristics are linked.

- Windows and sequences: Flows are grouped into fixed-size windows (50 flows per window). The graph label is determined by the class of the pool the window was drawn from (benign or attack). Consecutive windows form a temporal sequence (5 windows per sample), which the GRU component of the dynamic GNN processes to capture how flow patterns evolve over time.

This design is kept simple so that it can be implemented and tested within the project scope. The kNN approach has the advantage of being applicable to any flow-feature dataset regardless of whether device identifiers are present.

### 2.4 Models and Comparison Design

Three types of models are used so that the value of the graph and temporal structure can be assessed.

- Random Forest: A baseline that works on tabular features. It does not use graph structure. It is trained on the same data in a flat format.

- MLP (Multi-Layer Perceptron): Another baseline on tabular features. It is a simple feed-forward neural network without graph or temporal components.

- Dynamic GNN (GAT + GRU): The main model. Graph Attention layers process each graph snapshot; a GRU then processes the sequence of graph representations over time. The output is used for attack vs. benign prediction. This model uses both structure and temporality.

All models are trained to predict attack from the available features. For the GNN, the input is the graph and its evolution. Hyperparameters (learning rate, number of layers, hidden size) are chosen with the validation set; the test set is used only for final reporting.

### 2.5 Federated Learning Setup

Federated learning is implemented with the Flower framework. FedAvg is used: each client trains the model on its local partition of the data and sends updated parameters to the server; the server averages them and broadcasts the global model back. The data is split across three clients with non-IID distribution. The number of federated rounds (10) and local epochs (2) is set so that training finishes in reasonable time. The same model architecture is used in federated and centralised training so that performance can be compared fairly. Communication cost is approximated (bytes per round for model parameters) and reported.

### 2.6 Explainability and Alert Format

Two forms of explanation are used:

- Integrated Gradients (Captum): Applied to the model to attribute the prediction to input features. The top contributing features are extracted and included in the alert.

- Attention weights: For the GAT-based model, attention weights over edges or neighbours are used to identify which flows the model focused on. These are summarised as "top flows" in the alert.

Alerts are output in a SIEM-style JSON format, aligned with ECS (Elastic Common Schema) where useful: event type, timestamp, label, score, and an explanation field containing top features and top flows. The system is exposed via a FastAPI endpoint that accepts input, runs inference, and returns the alert with explanation. CPU inference time is measured so that edge deployment can be assessed.

### 2.7 How Results Are Gathered, Analysed, and Interpreted

Gathering: Results are gathered by running the full pipeline: preprocessing, graph building, training (centralised and federated), and evaluation. All experiments use a fixed random seed so that results are reproducible. Metrics are logged to JSON files; plots (ROC curves, confusion matrices) are saved for the final report.

Analysis: Classification performance is measured with precision, recall, F1-score, ROC-AUC, and false positive rate. A confusion matrix is reported for the test set. For federated learning, the same metrics are computed after each round so that convergence can be seen. Communication cost is approximated from the size of model parameters. CPU inference time is measured on the FastAPI endpoint (e.g. average over many requests) and reported in milliseconds.

Interpretation: To answer sub-question 1 (dynamic graph vs. simple models), the dynamic GNN is compared to Random Forest and MLP on the same test set. If the GNN achieves higher F1 or AUC while keeping a reasonable false positive rate, that supports the use of graph and temporal structure. To answer sub-question 2 (federated vs. centralised), the federated model's final metrics are compared to the centralised model's. A small drop in performance may be acceptable; a large drop would indicate that federated learning needs more tuning. To answer sub-question 3 (usefulness of explanations), three to five example alerts are generated with full explanations and discussed in terms of whether the top features and flows would help a SOC analyst triage. No formal user study is conducted; the discussion is based on judgment of interpretability and actionability.

Rigor: The evaluation plan is defined in advance. The test set is never used during training or for hyperparameter choice. All choices (dataset subset, graph parameters, model hyperparameters) are documented in a config file so that the work is reproducible. Limitations are stated clearly.

### 2.8 Critical Reflection (Anticipated)

In the final report, I plan to include a section on critical reflection. This will cover: how well the research was conducted, what errors or setbacks occurred, how reliable and significant the results are, and what could be improved. Areas I anticipate reflecting on include: the decision to use kNN graphs instead of device-based graphs (due to dataset limitations), the use of stratified windowing to address class imbalance, the small number of federated clients, the lack of a formal user study for explainability, and the fact that the prototype is not a production SIEM integration. I will also reflect on the trade-off between explainability speed and coverage (applying explanations only to selected alerts if needed).

## 3. Plan for Completion

### 3.1 Current Status

At the time of writing this interim report, the project is at roughly the halfway stage. The following has been completed:

- Literature review: A full literature review has been drafted, covering IoT security, SIEM and SOC workflows, graph neural networks, federated learning, and explainability. The gap and contribution are identified.

- Data pipeline: Preprocessing (cleaning, normalisation, label encoding) is implemented. The stratified windowing strategy for graph construction is in place to address class imbalance. Graph building (kNN similarity graphs) and sequence formation are working.

- Models: Random Forest, MLP, and the dynamic GNN (GAT + GRU) are implemented. Training loops with early stopping and class weighting are in place. All three models have been trained and evaluated on the chosen subset.

- Federated learning: The Flower-based FedAvg setup is implemented. Data is split across three clients using Dirichlet non-IID distribution. Federated training has been run and the global model has been evaluated on the central test set.

- Explainability: Integrated Gradients (Captum) and GAT attention weights are integrated. Top features and top flows are extracted and attached to alerts.

- SIEM output and API: Alerts are formatted in an ECS-like JSON structure. The FastAPI endpoint is deployed and can accept flow data, run inference, and return alerts with explanations. CPU inference time has been measured for all models.

- Evaluation: Metrics (precision, recall, F1, ROC-AUC, false alarm rate, confusion matrix) are computed and saved. ROC curves and confusion matrix plots have been generated. Example alerts with explanations have been produced.

### 3.2 Remaining Technical Work

The main technical work that remains is limited. The pipeline runs end-to-end. What is left is:

- Final experiment runs: Ensure all experiments (centralised baselines, centralised GNN, federated GNN) have been run with the final configuration and that all metrics and plots are up to date.

- Sensitivity checks (if time allows): Optionally test different window sizes or k values to see how sensitive the results are. This is not essential but would strengthen the discussion.

- Code cleanup and documentation: Ensure the code is well commented and that the README and setup instructions are clear for reproducibility.

### 3.3 Remaining Writing and Analysis

The main remaining work is in the dissertation document:

- Results section: Insert the final numeric results (F1, AUC, false alarm rate, inference times, etc.) into the results section. The structure is already in place; the values need to be filled from the latest experiment outputs.

- Discussion: Interpret the results in light of the research questions. Compare with the literature. Discuss strengths and limitations. Address what the sub-questions show and whether the main research question is answered.

- Conclusion and recommendations: Summarise what was achieved and suggest future work (e.g. larger scale, real-world data, user study with SOC analysts).

- Critical self-evaluation: Reflect honestly on the research process, what went well, what could be improved, and what was learned. Incorporate any feedback from this interim report.

- References and formatting: Ensure all references are correctly cited and formatted in Harvard style. Check word count and structure against the marking criteria.

### 3.4 How to Proceed If Results Are Deficient

The guidelines ask how I will proceed if the results are in some way deficient. I have considered the following:

- If the GNN does not outperform baselines: I will report this honestly. Possible reasons include: the subset may be relatively easy for tabular models; the graph construction may need tuning; or the extra complexity of the GNN may require more data. The comparison itself is still valuable. I will discuss what this means for when a graph-based approach is worth the extra cost.

- If federated learning shows a large drop in performance: I will report it and discuss possible causes (non-IID data, too few rounds, client drift). I may try increasing rounds or adjusting the Dirichlet alpha if time allows. If not, I will note it as a limitation and a direction for future work.

- If explainability is too slow for real-time use: The design already allows applying explainability only to selected alerts (e.g. high-confidence positives). I will document this trade-off and discuss it as a limitation. The prototype still demonstrates that explanations can be produced; optimisation for speed can be future work.

- If the dataset subset is too small or unrepresentative: I will state this clearly as a limitation. The methodology and pipeline are still valid; the generalisability of the results would be limited. I will recommend using a larger subset or different datasets in future work.

In all cases, I will present the results objectively and discuss limitations rather than overstate the findings. The aim is to produce an honest, rigorous dissertation that meets the MSc requirements.

### 3.5 Timeline to Completion

I plan to complete the remaining technical work within one to two weeks. The main focus will then be on writing: filling in the results, strengthening the discussion, and completing the conclusion, critical self-evaluation, and final formatting. I will aim to have a full draft ready for supervisor review before the final submission deadline, leaving time to incorporate feedback from this interim report and any subsequent comments.

## References

Alabbadi, A. and Bajaber, F. (2025) 'An intrusion detection system over the IoT data streams using eXplainable artificial intelligence (XAI)', Sensors, 25(3), p. 847.

Albanbay, N., Tursynbek, Y., Graffi, K., et al. (2025) 'Federated learning-based intrusion detection in IoT networks: performance evaluation and data scaling study', Journal of Sensor and Actuator Networks, 14(4), p. 78.

Basak, M., Kim, D.-W., Han, M.-M. and Shin, G.-Y. (2025) 'X-GANet: an explainable graph-based framework for robust network intrusion detection', Applied Sciences, 15(9), p. 5002.

Cuppens, F. and Miege, A. (2002) 'Alert correlation in a cooperative intrusion detection framework', Proceedings of the 2002 IEEE Symposium on Security and Privacy, pp. 202-215.

Kolias, C., Kambourakis, G., Stavrou, A. and Voas, J. (2017) 'DDoS in the IoT: Mirai and other botnets', Computer, 50(7), pp. 80-84.

Kokhlikyan, N., Miglani, V., Martin, M., et al. (2020) 'Captum: a unified and generic model interpretability library for PyTorch', arXiv preprint arXiv:2009.07896.

Lazzarini, R., Tianfield, H. and Charissis, V. (2023) 'Federated learning for IoT intrusion detection', AI, 4(3), pp. 509-530.

Liu, Y., Chen, J. and Zhou, J. (2019) 'Temporal graph neural networks for fraud detection', in Proceedings of the 2019 IEEE International Conference on Data Mining (ICDM), pp. 1202-1207.

Lundberg, S.M. and Lee, S.I. (2017) 'A unified approach to interpreting model predictions', in Advances in Neural Information Processing Systems, 30, pp. 4765-4774.

McMahan, B., Moore, E., Ramage, D., Hampson, S. and Arcas, B.A.y. (2017) 'Communication-efficient learning of deep networks from decentralized data', in Proceedings of the 20th International Conference on Artificial Intelligence and Statistics (AISTATS), PMLR 54, pp. 1273-1282.

Ngo, T., Yin, J., Ge, Y.-F. and Wang, H. (2025) 'Optimizing IoT intrusion detection - a graph neural network approach with attribute-based graph construction', Information, 16(6), p. 499.

Pinto, C., Dadkhah, S., Ferreira, R., Zohourian, A., Lu, R. and Ghorbani, A.A. (2023) 'CICIoT2023: a real-time dataset and benchmark for large-scale attacks in IoT environment', Sensors, 23(13), p. 5941.

Qu, Y., Gao, L., Luan, T.H., et al. (2019) 'Decentralized privacy using blockchain-enabled federated learning in IoT systems', IEEE Internet of Things Journal, 6(5), pp. 8678-8687.

Sundararajan, M., Taly, A. and Yan, Q. (2017) 'Axiomatic attribution for deep networks', in Proceedings of the 34th International Conference on Machine Learning (ICML), PMLR 70, pp. 3319-3328.

Velickovic, P., Cucurull, G., Casanova, A., Romero, A., Lio, P. and Bengio, Y. (2018) 'Graph attention networks', in International Conference on Learning Representations (ICLR).

Wang, R., Zhao, J., Zhang, H., He, L., Li, H. and Huang, M. (2025) 'Network traffic analysis based on graph neural networks: a scoping review', Big Data and Cognitive Computing, 9(11), p. 270.

Zhong, M., Lin, M., Zhang, C. and Xu, Z. (2024) 'A survey on graph neural networks for intrusion detection systems: methods, trends and challenges', Computers and Security, 141, pp. 103821-103821.